Missile Drizzle: Wimbledon
Jack Storm
V. 1.01

Game Overview
- Fire cannons at each other over a pit
- Themed after the Wimbledon
- Matches are best of seven 7 rounds
- Rounds last 1 minute or until one side is defeated

Things Needed to Implement
- Dynamic Camera System that zooms based on player locations
- Refined particle system that recycles particles and is capped at a limit workable with Xbox
- Parallax background
- Sepia Film Grain post process shader
- Bloom Shader on the explosions
- 2 player mode
- Content Editor

Fun Stretch Extras
- Particle system limit changes depending on Xbox or PC
- Animated Crowd Particles
- Lens Flare/ Day-Night cycle
- Music and sound effects
- 4 player mode
Risk Analysis
- Dynamic Camera – High Risk
- Recycling Particle System – Low Risk..... HIGH RISK
- Recycling Bullet Manager Class – Low Risk
- Sepia Filter – Low Risk
- Multiple Pass Shader – High Risk
- Film Grain and Bloom – High Risk
- 2 Player Mode – Low Risk
- Parallax Background – Low Risk
Milestones
Week 0, October 30th, 2013
- Basic Prototype showing player movement and cannon firing.
- Technical Design Document
- Update Development Blog

Week 1, October 30th - November 6th, 2013
- Allow for Input Manager to work for multiple players
- Make Particle System recyclable and add a tentative limit
- Build the Bullet Manager
- Work on a collision system for the bullets
- Update Development Blog

Week 2, November 6th - November 13th, 2013
- Build the foundations of the Camera System.
- Add in the Parallax background
- Add in Player Bullet Collision
- Finish refining Player Physics
- Controller Detection screen for menu player and player two
- Update Development Blog

Week 3, November 13th - November 20th, 2013
- Allow for multipass shader system
- Implement The Dynamic Camera based on Player positions
- Add in Sepia Shader
- Start Film Grain and Bloom Shaders
- Implement Multi-Language Menus
- Finish Cannon Physics
- Update Development Blog

Week 4, November 20th - November 27th, 2013
- Implement Results Screen
- Start Adding in Art
- Start Adding Music and Sound effects
- Work on the Content Editor
- Implement Animated particles
- Work on 4 Player mode.
- Update Development Blog

Week 5, November 27th – December 4th, 2013
- Polish the game
- Finish Implementing Film Grain and Bloom
- Keep Adding Art
- Keep Adding sound
- Optimize for 360
- Update Development Blog

Week 6, December 4th – December 11th, 2013
- Continue Polish
- Update Development Blog
- Cry a little

Final, December 12th, 2013
Present

REVISIONS:

V. 1.01
- Changed particle systems to high risk... need to redo particle system entirely
- Pushed back Camera to week two to allow for time for particle system